Plan of implementation of minirisc




Final Roadmap (Frozen)

Phase 0 — Project Foundation (Week 1)

Goal: Plan before coding.

- GitHub repository setup

- Folder structure

- Coding guidelines

- Naming conventions

- README skeleton

- Development environment

- Install tools (Icarus Verilog, GTKWave, Yosys, OpenSTA, OpenROAD/OpenLane, Magic, Netgen, KLayout)

Output:

- Clean repository

- Development environment ready

Phase 1 — CPU Architecture (Week 1–2)

No Verilog yet.

Design:

- ISA

- Instruction encoding

- Register file architecture

- Memory map

- ALU operations

- Datapath

- Control path

- Block diagrams

- Timing diagrams

Output:

- Architecture specification (docs/architecture.md)

- ISA document

- Block diagrams

Phase 2 — RTL Design (Week 2–5)

Modules:

- Program Counter

- Instruction Memory

- Register File

- ALU

- Data Memory

- Immediate Generator

- Control Unit

- Datapath

- CPU Top

For every module:

WHY

↓

Architecture

↓

Interface

↓

RTL

↓

Simulation

↓

Debugging

↓

Documentation

↓

Interview Questions

Output:

- Synthesizable RTL

- Module documentation

- Waveforms

Phase 3 — Functional Verification (Week 5–6)

- Directed testbenches

- Self-checking testbenches

- Corner-case testing

- Assertions

- Functional coverage (basic)

- Regression script

Later:

- SystemVerilog

- UVM

Output:

- Verification reports

- Coverage summary

Phase 4 — RTL Quality (Week 6)

- Linting

- Parameterization

- Reset review

- Coding style

- Synthesis warnings cleanup

Tools:

- Verilator

- Verible (optional)

Phase 5 — Logic Synthesis (Week 6–7)

Tools:

- Yosys

Flow:

RTL
    ↓
Elaboration
    ↓
Optimization
    ↓
Technology Mapping
    ↓
Gate Netlist

Reports:

- Area

- Cell count

- Resource utilization

Phase 6 — Static Timing Analysis (Week 7)

Tools:

- OpenSTA

Topics:

- SDC

- Clock definition

- Input/output delays

- Setup

- Hold

- Slack

- Critical path

Output:

- Timing reports

- Critical-path analysis

Phase 7 — Physical Design (Week 8–9)

Tools:

- OpenLane/OpenROAD

Flow:

Floorplan

↓

Power Grid

↓

Placement

↓

CTS

↓

Routing

↓

Optimization

Reports:

- Floorplan

- Utilization

- Congestion

- Timing

Phase 8 — Physical Verification (Week 9)

Tools:

- Magic

- Netgen

- KLayout

Checks:

- DRC

- LVS

- GDSII inspection

Output:

- Clean DRC

- Clean LVS

- Final GDSII

Phase 9 — Gate-Level Verification (Week 10)

- Gate-level simulation

- SDF annotation

- Compare RTL vs synthesized behavior

This is a step many student projects skip, but it's valuable to understand.

Phase 10 — Open-Source Tapeout (Stretch Goal)

- Tiny Tapeout or OpenLane-compatible shuttle

- Pin planning

- Submission package

Even if you don't fabricate the chip immediately, preparing a tapeout-ready design is a strong portfolio milestone.

Phase 11 — CPU Evolution (Ongoing)

Build on the same architecture:

Version 1
Single Cycle

↓

Version 2
Pipeline

↓

Version 3
Hazard Detection

↓

Version 4
Forwarding

↓

Version 5
Interrupts

↓

Version 6
Cache

↓

Version 7
Memory-Mapped I/O

↓

Version 8
UART/SPI/Timer

No redesign—only extension.

Phase 12 — Advanced Verification

- SystemVerilog

- Assertions

- Functional coverage

- Constrained-random testing

- UVM (optional but valuable)

Phase 13 — AI & Automation

Automation tools around the ASIC flow:

- RTL documentation generator

- Waveform analyzer

- Synthesis report summarizer

- STA report analyzer

- Floorplan image annotator

- GitHub CI/CD

- LLM-assisted RTL review (used carefully)

Learning Strategy

We'll synchronize your implementation with the Adi Teman playlist.

| Playlist Topic | Project Activity |
| --- | --- |
| Introduction | Repository setup |
| Verilog | Build RTL modules |
| Synthesis | Run Yosys |
| STA | Run OpenSTA |
| Physical Design | Run OpenLane/OpenROAD |
| CTS | Analyze generated clock tree |
| Routing | Inspect routed design |
| Signoff | Run Magic, Netgen, KLayout |
| Tcl | Automate the flow with scripts |

This way, every lecture immediately reinforces something tangible in your project.

What Makes This Portfolio Stand Out

Most student repositories end at:

RTL
↓

Simulation

Your repository will aim for:

Architecture
↓

RTL
↓

Verification
↓

Lint
↓

Synthesis
↓

STA
↓

Physical Design
↓

DRC
↓

LVS
↓

Gate-Level Simulation
↓

GDSII
↓

(Optional) Tapeout

That demonstrates understanding across the complete digital ASIC flow, which aligns well with roles in RTL design, verification, synthesis, STA, and physical design.

I'm excited to mentor you through this. We'll move deliberately, document every decision, and build something you can confidently present in interviews and keep growing over time.

That's exactly why I like this MiniRISC project

We're not going to clone a RISC-V core.

We're not going to copy RTL from GitHub.

We're going to design it ourselves.

For every module, we'll follow this sequence:

Problem

↓

Architecture

↓

Hardware Diagram

↓

Truth Table

↓

Control Signals

↓

Module Interface

↓

Write RTL

↓

Simulate

↓

Debug

↓

Synthesize

↓

STA

↓

Physical Design

Notice that Verilog comes almost at the end, not the beginning.

Example: ALU

Most tutorials do this:

module alu(...)

case(op)

...

endmodule

Done.

We'll instead spend time answering questions like:

Why do CPUs even need an ALU?

Why is it combinational?

Why aren't operations sequential?

Should subtraction reuse the adder?

How many control bits are required?

How many multiplexers are needed?

What becomes the critical path?

How will synthesis optimize this logic?

Only after understanding those answers will we write perhaps 30–40 lines of Verilog.

By then, you'll understand every line because you derived it from the architecture.

By the time we finish, you should be able to answer questions like these without hesitation:

Architecture

- Why did you choose an 8-bit ISA?

- Why 16-bit instructions?

- Why a Harvard architecture initially?

- Why a load/store design?

- Why 8 registers?

RTL

- Why is your ALU combinational?

- Why is the register file synchronous?

- Why is the program counter updated on the clock edge?

- Why are memories modeled the way they are?

- Why did you choose those control signals?

Synthesis

- How did Yosys map your RTL to standard cells?

- What is technology mapping?

- What optimizations did synthesis perform?

STA

- What was your critical path?

- What was the worst negative slack?

- How did you constrain your clock?

- Why did setup timing fail (or pass)?

Physical Design

- What happens during floorplanning?

- Why is CTS needed?

- What is clock skew?

- Why did routing congestion occur?

- How did DRC and LVS validate your design?

These are the kinds of questions that differentiate someone who has built a design from someone who has only followed a tutorial.

One rule I'd like us to adopt

No copy-paste RTL.

It's completely fine to:

- Read textbooks.

- Watch lectures.

- Study reference implementations to understand concepts.

But when we implement a module, we'll close the reference and write it ourselves.

If we get stuck, we'll debug our own design rather than pasting in someone else's solution.

My goal for you

When you interview next time, I want you to be able to say something like:

"I designed an 8-bit RISC processor from scratch. I defined the ISA, instruction encoding, ALU, register file, control unit, and datapath. I verified it with Verilog/SystemVerilog testbenches, synthesized it with Yosys, analyzed timing using OpenSTA, completed RTL-to-GDS using OpenLane/OpenROAD, and performed DRC/LVS before generating the final GDSII. I intentionally started with a small architecture so I could understand every design decision rather than reuse an existing core."

That's a much stronger discussion than simply saying you implemented an existing RISC processor, because you can explain why every design choice was made. That's the level of understanding interviewers are usually looking for.